OOP PROJECT PROPOSAL

| NAME | Muhammad Fasih Ul Islam |
| --- | --- |
| CLASS | BS-CS-14-D |
| CMS | 502518 |

- Project Proposal: Smart Project Management System

- Submitted by: Muhammad Fasih Ul Islam
Date: 02/03/2025
Sponsor: SoftShack
Address: Plot No 50/GC, Phase 2, Garden Town, Gujranwala, 52250
Phone: (055) 3892987 (Office)

- Supervisor details:

| - NAME | - Muhammad Sohaib Siddiq |
| --- | --- |
| - COMPANY | - SoftShack (Pvt.) Ltd. |
| - EMAIL | - sohaib@softshack.com.pk |
| - NUMBER | - 0300-8749695 |
| - LAND LINE | - 055-3892987 |
| - EMAIL | - www.softshack.com.pk |

- 1. Problem Statement

- In many organizations, project management is inefficient due to a lack of structured task allocation, tracking mechanisms, and expense monitoring. Teams often struggle with poor communication, missed deadlines, and budget overruns. Existing solutions can be either too complex for small teams or lack key features required for effective collaboration.

- 2. Proposed Solution

- The Smart Project Management System will provide an intuitive platform for organizations to streamline project execution. The system will allow users to:

- Divide projects into tasks with defined timeframes.

- Assign teams and track their responsibilities.

- Monitor expenses related to each task.

- Generate real-time reports to assist in decision-making.

- Ensure accountability with a structured workflow.

- This solution is object-oriented as it models key project management entities (projects, tasks, teams, expenses) using OOP principles such as encapsulation, inheritance, and polymorphism to ensure modular and scalable code.

- 3. Impact on Society

- Increased efficiency: Teams will work more productively with a clear roadmap and automated tracking.

- Financial discipline: Expense monitoring will help prevent budget overruns.

- Enhanced collaboration: A centralized system will facilitate communication and accountability among teams.

- Scalability: The system can be used by both small startups and large enterprises, making project management more accessible.

- 4. Key Features

- Task Management: Assign, schedule, and track progress on tasks.

- Team Collaboration: Assign teams to specific projects and tasks.

- Expense Tracking: Log and analyze costs associated with each project.

- Deadline Monitoring: Alert users of upcoming and overdue tasks.

- Report Generation: Provide insights into project progress and budget utilization.

- 5. Technologies & Tools Required

- Approach 1: Web-Based System (React + Spring Boot + MySQL)

- Frontend: React.js for an interactive user experience.

- Backend: Spring Boot for API development and business logic.

- Database: MySQL for structured data storage.

- REST API: Connects frontend and backend for smooth data exchange.

- Benefits:

- Cloud-based access, enabling remote project management.

- Real-time collaboration for teams.

- Scalable architecture, suitable for businesses of all sizes.

- Approach 2: Desktop-Based System (JavaFX + Spring Boot + MySQL)

- Frontend: JavaFX for an intuitive desktop interface.

- Backend: Spring Boot for handling data operations.

- Database: MySQL for efficient storage and retrieval.

- Benefits:

- Offline functionality for organizations that do not rely on cloud solutions.

- Optimized for resource-heavy tasks without dependency on web services.

- Secure and localized data storage.

- 6. Project Timeline (2 Months Plan)

| - Phase | - Tasks | - Duration |
| --- | --- | --- |
| - Research & Planning | - Finalize features, technology stack, and UI mockups (Figma) | - Week 1 |
| - Backend Development | - Set up Spring Boot, create REST API for tasks & projects | - Week 2-3 |
| - Database Setup | - Design MySQL schema & implement CRUD operations | - Week 3-4 |
| - Frontend Development | - Implement UI (React or JavaFX) & connect to backend | - Week 5-6 |
| - Testing & Debugging | - Unit testing, API testing (Postman), integration testing | - Week 7 |
| - Deployment & Review | - Deploy web app (if React) or package JavaFX app | - Week 8 |

- 7. Sponsorship & Role of SoftShack

- SoftShack, a software company based in Gujranwala, is supervising the project and providing technical mentorship. While there is no financial budget allocated, they will assist in guiding the project development through feedback, industry insights, and expertise.

- 8. Expected Outcomes

- A functional and scalable project management system that streamlines workflow.

- A real-world application of OOP principles, database management, and software engineering best practices.

- Improved collaboration and efficiency in project execution across various industries.

- 9. Conclusion

- This Smart Project Management System is a practical, industry-relevant solution that leverages OOP concepts for structured, scalable software development. By providing an easy-to-use yet powerful tool, this project addresses a real-world problem while also serving as a learning experience in software engineering, UI/UX design, and system integration.